# CASAS eTests - Going Live! Clickable Checklist

Interactive checklist based on the CASAS Going Live! Checklist page.

FIRST STEPS

| ☐ 1. Confirm System Requirements Visit the system requirements pages for CASAS eTests and TOPSpro Enterprise. |  |
| --- | --- |
| ☐ Review CASAS eTests system requirements. ☐ Review TOPSpro Enterprise requirements. ☐ Confirm browser compatibility. ☐ Verify network and firewall settings. | Notes: |
| ☐ 2. Complete Training Complete the required courses and certifications at CASAS Online Training. |  |
| ☐ Module 1: Exploring CASAS ☐ Module 2: Launching CASAS eTests ☐ CASAS eTests Agency Agreement ☐ Coordinator Certification ☐ Proctor Certification | Notes: |
| ☐ 3. Order Test Units Purchase your TOPSpro Enterprise package with CASAS eTests test units. |  |
| ☐ TOPSpro Enterprise Enhanced Package (TEUs) ☐ TOPSpro Enterprise Basic Package (WTUs) ☐ Review TE Features Comparison ☐ Review TE Reports Comparison | Notes: |
| ☐ 4. Request Account Notify CASAS that you are ready to have your online account set up. |  |
| ☐ Email golive@casas.org. ☐ Provide agency information. ☐ Identify your TE Data Manager. ☐ Wait for account activation instructions. | Notes: |
| NOTES: |  |

# CASAS eTests - Going Live! Clickable Checklist

Interactive checklist based on the CASAS Going Live! Checklist page.

NEXT STEPS

| ☐ 5. Connect to Your Online Account Access your agency online account and update your password. |  |
| --- | --- |
| ☐ Access your CASAS Online Server. ☐ Login to eTests or TE. ☐ Change your temporary password. ☐ Verify account access. | Notes: |
| ☐ 6. Add Sites and Enable eTests Create additional sites and enable them for CASAS eTests. |  |
| ☐ Review existing site records. ☐ Add additional locations as needed. ☐ Enable eTests at testing locations. ☐ Verify site contact information. | Notes: |
| ☐ 7. Add User Accounts for Staff Create user accounts and assign agency roles for staff. |  |
| ☐ Add staff accounts. ☐ Verify certifications. ☐ Assign agency roles. ☐ Add to access groups. | Notes: |
| ☐ 8. Register Testing Stations Register all computers and devices used for testing. |  |
| ☐ Register every testing station. ☐ Register tablets when applicable. ☐ Verify device connectivity. ☐ Test browser compatibility. | Notes: |
| NOTES: |  |

# CASAS eTests - Going Live! Clickable Checklist

Interactive checklist based on the CASAS Going Live! Checklist page.

NEXT STEPS CONT.

| ☐ 9. Replicate Testing Sessions Create testing sessions for additional labs and testing rooms. |  |
| --- | --- |
| ☐ Copy default testing sessions. ☐ Customize for each location. ☐ Assign stations, if applicable. ☐ Review session settings. | Notes: |
| ☐ 10. Conduct a Trial Run Practice the complete testing process before testing day. |  |
| ☐ Sign in as a proctor. ☐ Start a testing session. ☐ Complete a sample test. ☐ Review results. | Notes: |
| ☐ 11. Go Live! Begin administering CASAS eTests using standard testing procedures. |  |
| ☐ Follow testing protocols. ☐ Verify student identity. ☐ Monitor testing sessions. ☐ Document any irregularities. | Notes: |
| ☐ 12. Retrieve Results and Generate Reports Access scores and create reports in TOPSpro Enterprise. |  |
| ☐ View eTests results. ☐ Generate TOPSpro reports. ☐ Review performance data. ☐ Export results as needed. | Notes: |
| NOTES: |  |